MYPHONECHECK

On-Device Security Architecture

190+ Countries | Zero Server | Maximum Security

Version 1.0 | 2026-04-13

OLLANVIN / IDOLAB

# 1. Architecture Principles

This document defines the security architecture for MyPhoneCheck, a mobile device health check application serving 190+ countries with a 100% on-device architecture and zero central server dependency.

## 1.1 Constitutional Rules

| Principle | Description |
| --- | --- |
| 100% On-Device | All data processing, risk scoring, and entitlement decisions happen locally on the user's device. No user data leaves the device. |
| Zero Central Server | No server owned/operated by us. Platform dependencies (Google Play) are allowed; our own server dependencies are not. |
| Zero Ops Cost | User growth must not increase operational cost. No per-request billing, no server scaling, no infrastructure management. |
| Play Billing Only | Membership and payments processed exclusively through Google Play Billing. Entitlement determined on-device via BillingClient. |

## 1.2 Prohibited Patterns

- Server-side purchase verification (including Firebase Functions)

- Backend database for user accounts or purchase state

- Server-dependent entitlement checks

- Policy push from a central server

- Any component that makes the app dependent on our infrastructure

# 2. Current Security Audit

Analysis of the current MyPhoneCheck codebase (17 modules, 9,210 lines Kotlin) reveals the following security posture:

## 2.1 Security Status Matrix

| Security Layer | Status | Current State | Action Required |
| --- | --- | --- | --- |
| R8/ProGuard Obfuscation | PARTIAL | Basic rules only | Strengthen rules, add anti-decompile |
| Backup Encryption | OK | AES-256-GCM + PBKDF2 310K | None - industry grade |
| Room DB Encryption | MISSING | Plaintext SQLite | Implement SQLCipher |
| Network Security Config | MISSING | No config file | Create and enforce TLS |
| Root/Hook Detection | MISSING | Not implemented | Add multi-layer detection |
| Repackaging Detection | MISSING | Not implemented | Signature + checksum verification |
| Play Integrity API | MISSING | Not integrated | Add as integrity signal |
| Play Billing (Client) | OK | BillingClient v7.0.0 | None - correct architecture |
| Memory Key Zeroing | OK | key.fill(0) implemented | None - correct practice |
| Hardcoded Secrets | OK | None found | None |
| Release Logging | PARTIAL | Some Log calls remain | Strip via ProGuard |
| CI/CD Security Scan | MISSING | No static analysis | Add Lint + Detekt + dependency scan |

Security Maturity: Level 3/5 - Basic security established, advanced measures partially missing.

# 3. Security Layers (Server-Free)

Since there is no server for verification, the app must be its own fortress. Every crack/bypass attempt must hit multiple independent barriers. The principle: make the cost of attack exceed the value of bypassing.

## 3.1 Layer 1: Code Obfuscation (R8/ProGuard)

Current: Basic ProGuard rules with keep directives for Hilt, Room, Compose, Play Services.

Required Enhancement:

- Strip all Log.d/Log.v/Log.i calls in release builds

- Obfuscate class names, method names, field names aggressively

- Add -repackageclasses to flatten package hierarchy

- Encrypt string constants (billing product IDs, feature flags)

- Add control flow obfuscation via DexGuard or custom R8 rules

## 3.2 Layer 2: Local Database Encryption (SQLCipher)

Current: Room database stores call records, risk scores, SMS content, privacy history in plaintext SQLite. Rooted device can read all data.

Implementation Plan:

- Integrate SQLCipher via net.zetetic:sqlcipher-android + androidx.sqlite:sqlite-framework

- Generate encryption key using Android Keystore (hardware-backed on supported devices)

- Wrap SupportSQLiteOpenHelper with SupportFactory from SQLCipher

- Migration path: export plaintext DB, re-import encrypted on first launch after update

- Zero user friction - encryption key managed transparently via Keystore

## 3.3 Layer 3: Network Security Configuration

Current: No network_security_config.xml exists. App has INTERNET permission for search enrichment (Naver, Google, DuckDuckGo, etc).

Implementation:

- Create res/xml/network_security_config.xml

- Block all cleartext (HTTP) traffic globally

- Enforce TLS 1.2+ minimum

- Optional: Certificate pinning for search API domains

## 3.4 Layer 4: Root / Hook / Tampering Detection

Current: No detection implemented. This is the biggest gap for a 190-country service.

Multi-Signal Detection Strategy:

| Detection Type | Method | Response |
| --- | --- | --- |
| Root Detection | Check for su binary, Magisk, SuperSU, build tags, system properties, RW mount points | Degrade premium features, warn user |
| Hook Detection | Detect Xposed, Frida, LSPosed via stack inspection, native library scan, /proc/self/maps | Block billing operations |
| Emulator Detection | Check Build.FINGERPRINT, HARDWARE, sensor availability, telephony state | Block premium features |
| Debug Detection | ApplicationInfo.FLAG_DEBUGGABLE, connected debugger check, TracerPid in /proc | Terminate sensitive operations |
| Repackaging Detection | Verify APK signing certificate hash at runtime, check package name integrity | Force app termination |
| Installer Verification | Check InstallSourceInfo - must be Google Play (com.android.vending) | Disable billing, show warning |

Key Principle: Detection must be scattered across multiple classes, called at unpredictable times, and use multiple independent signals. Never rely on a single check point.

## 3.5 Layer 5: Play Integrity API (Auxiliary Signal)

Important clarification: Play Integrity API standard flow requires a backend server for token decryption. This conflicts with our zero-server architecture. However, it can still provide value as an auxiliary integrity signal.

Usage within our architecture:

- Use Play Integrity as a device attestation signal, NOT as purchase verification

- Classic API requests can be decoded on-device for basic device verdict

- Combine with local root/hook detection for stronger confidence

- Do NOT use for entitlement gating - BillingClient handles that

## 3.6 Layer 6: BillingClient Hardening

Current: BillingClient v7.0.0 with on-device entitlement. Architecture is correct. Hardening needed:

- Verify purchase signatures using Google Play public key embedded in app (obfuscated)

- Cross-check entitlement with local encrypted cache (prevent memory manipulation)

- Implement purchase acknowledgement timeout protection

- Add anti-replay: store acknowledged purchase tokens in encrypted DB, reject duplicates

- Graceful degradation: if BillingClient unavailable, use last known cached state with expiry

## 3.7 Layer 7: Data Protection

- EncryptedSharedPreferences for all sensitive key-value storage

- Android Keystore for cryptographic key management (hardware-backed when available)

- Auto-backup rules: exclude Room DB and sensitive DataStore files

- Secure FLAG_SECURE on screens displaying sensitive data (call logs, SMS content)

- Memory scrubbing: zero sensitive byte arrays after use (already partially implemented)

# 4. Implementation Priority

| # | Task | Priority | Effort | Impact |
| --- | --- | --- | --- | --- |
| 1 | Room DB Encryption (SQLCipher) | CRITICAL | 2-3 days | Prevents data extraction on rooted devices |
| 2 | Root/Hook/Tamper Detection | CRITICAL | 3-5 days | Blocks primary attack vector for 190-country service |
| 3 | Network Security Config | HIGH | 0.5 day | Prevents cleartext traffic and MITM |
| 4 | ProGuard Rule Hardening | HIGH | 1 day | Makes reverse engineering significantly harder |
| 5 | Repackaging Detection | HIGH | 1 day | Prevents modified APK distribution |
| 6 | BillingClient Hardening | HIGH | 1-2 days | Prevents purchase bypass attacks |
| 7 | Release Log Stripping | MEDIUM | 0.5 day | Removes debug information from release |
| 8 | CI/CD Security Scanning | MEDIUM | 1 day | Catches vulnerabilities before release |
| 9 | Play Integrity API | MEDIUM | 2 days | Additional device attestation signal |
| 10 | EncryptedSharedPreferences | MEDIUM | 1 day | Protects key-value sensitive data |

Total estimated effort: 13-17 days for full security hardening.

# 5. Explicitly Excluded

The following are intentionally NOT part of this architecture, per project constitutional rules:

| Excluded Item | Reason |
| --- | --- |
| Firebase Functions verification | Creates central server dependency. Violates zero-server principle. |
| Server-side receipt validation | Requires server infrastructure. Increases ops cost with user growth. |
| Backend user database | All user data stays on-device. No account system on our servers. |
| Push notification server | No server-initiated communication. App operates independently. |
| Remote feature flags | No dependency on external config server. Features determined locally. |
| Analytics/telemetry server | No user behavior data collection. Privacy by design. |

# 6. Security Trade-offs Acknowledged

Operating without a server means accepting certain trade-offs. These are documented and mitigated:

## 6.1 Purchase Verification

Trade-off: Without server-side receipt validation, a sophisticated attacker could potentially forge purchase state on a rooted/hooked device.

Mitigation: Multi-layer defense (root detection + hook detection + repackaging detection + signature verification + encrypted entitlement cache) raises the cost of attack to a level that exceeds the value of a monthly subscription bypass.

## 6.2 Subscription State Synchronization

Trade-off: Cross-device subscription status relies entirely on Google Play account synchronization.

Mitigation: BillingClient.queryPurchasesAsync() fetches authoritative state from Google Play servers. This is platform-level sync, not our server.

## 6.3 Anti-Piracy

Trade-off: No server-side license check means sideloaded modified APKs could bypass payment.

Mitigation: Installer verification (must be Google Play), APK signature verification, integrity checks scattered through code at unpredictable points. Goal is not absolute prevention but making bypass economically irrational.

# 7. Document Control

| Field | Value |
| --- | --- |
| Document | MyPhoneCheck On-Device Security Architecture v1.0 |
| Date | 2026-04-13 |
| Author | Vision (AI Security Architect) |
| Reviewed by | Jarvis (AI Architecture Reviewer) |
| Approved by | CEO |
| Classification | CONFIDENTIAL |
| Next Review | Before Play Store submission |